# CSIS 2430 — Project 4 Plan

## 1) Project Information

Course / Term: CSIS 2430

Project: Project 4(Team)

Team Name: (undecided)

Start Date: 2026-04-19

Due Date: 2026-05-3

Checkpoint Date (mid-project): 2026-26-05

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Logan Chess | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. |  |
| Alex Gonzalez Monreal | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Any time after 3pm |
| Bryant Gonzalez | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. | After 12 pm |

## 3) Repository & Access (Required for Projects 1–4)

Platform: GitHub

Repository URL:  https://github.com/bgonza355/2430---Project-4

Instructor invited as viewer by checkpoint?: Yes — invited 2026-04-26

Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up + skeleton running | 2026-04-26 | Logan | Repo created; README run steps; sample I/O runs. | D | PR #1 (setup) |
| Core implementation complete | 2026-04-26 | Logan | All required features implemented; compiles/runs end-to-end. | D | Branch: feature/core |
| Verification complete | 2026-04-29 | Alex | Test suite covers edge cases; expected vs actual documented. | IP |  |
| Report/video draft complete | 2026-05-02 | Team | Draft report sections complete; video outline + script notes. | IP |  |
| Final integration + submission | 2026-05-03 | Team | All deliverables finalized; tags release; submission package ready. | NS |  |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Create repository + baseline README/run steps | Bryant | 2026-04-06 | D | PR #1 | None |
| 2 | Draft pseudocode for core algorithm in /docs | Alex | 2026-04-06 | D | docs/pseudocode.md | Sync with implementation |
| 3 | Draft UML/module diagram in /docs | Alex | 2026-04-06 | D | docs/diagram.png | Update at checkpoint |
| 4 | Implement core data structures and parsing | Alex | 2026-04-21 | D | Branch: feature/core | Depends on spec review |
| 5 | Define verification plan (tests + edge cases) | Logan | 2026-04-28 | D | docs/test-plan.md | Coordinate with Alex |
| 6 | Implement edge-case tests + expected outputs | Logan | 2026-04-29 | IP |  | After core implementation stabilized |
| 7 | Design notes: assumptions, invariants, tradeoffs | logan | 2026-04-21 | D |  | Short bullets are fine |
| 8 | Checkpoint package: update plan + docs + invite verification | Team | 2026-04-26 | D |  | Checkpoint submission |
| 9 | Report draft (problem/design/verification/results) | Bryant | 2026-04-30 | NS |  | Include evidence citations |
| 10 | Final polish: run instructions + release tag | Team | 2026-05-03 | NS |  | Before submission |

## 6) Verification Plan

Correctness checks/tests to run

Unit tests for core functions (parsing, core algorithm steps).

Golden-file tests: compare outputs to expected results on provided sample inputs.

Negative tests: invalid inputs produce clear error messages.

Edge cases to verify

Landing on "Go to Jail" square

Getting doubles while in jail

Holding multiple Get Out of Jail Free cards

Maximum jail time (3 failed double attempts)

Drawing Chance/Community Chest when the deck is empty (triggers reshuffle)

Expected vs. actual outputs (where applicable)

Document expected outputs in docs/test-results.md.

Include screenshots or terminal output snippets if tooling is minimal.

Performance checks (if required by the project)

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Link(s) |
| --- | --- | --- | --- |
| 2026-04-16 | Repo created; baseline README; initial skeleton runs. | None. | PR #1 |
| 2026-04-17 | Pseudocode drafted; began core implementation; diagram draft started. | Minor merge conflict resolved via PR review. | documents/pseudocode.md |
| 2026-04-19 | Core implementation completed |  | src/monopoly |
| 2026-04-29 | Verification test completed(IP) |  |  |